PRODUCT BACKLOG

| ID | Label | Info |
| --- | --- | --- |
| P1 | User Story | As a wedding guest, I want to log in using my email, so that I can access my invitation. |
| P1-1 | Tangible Needs | Create email login input screen |
| P1-2 | Tangible Needs | Validate entered email |
| P1-3 | Tangible Needs | Check email for matching invitation in system data. |
| P1-4 | Tangible Needs | Display error if email entered is not in system data. |
| P1-5 | Tangible Needs | Valid email directed to associated invitation / dashboard. |

| ID | Label | Info |
| --- | --- | --- |
| P2 | User Story | As a wedding guest, I want to see everyone associated with my invitation, so that I know which guest I am responding for. |
| P2-1 | Tangible Needs | Retrieve all guest names associated with email from system data. |
| P2-2 | Tangible Needs | Display each associated guest’s name |
| P2-3 | Tangible Needs | Display a selectable checkbox for each guest. |
| P2-4 | Tangible Needs | Display a “No one is attending” option. |

| ID | Label | Info |
| --- | --- | --- |
| P3 | User Story | As a wedding guest, I want to submit an RSVP, so that I can tell the couple who is attending the wedding. |
| P3-1 | Tangible Needs | Require at least one RSVP selection before submission. |
| P3-2 | Tangible Needs | Allow multiple invited guests to be selected as attending |
| P3-3 | Tangible Needs | Save all selected guests attending. |
| P3-4 | Tangible Needs | Save all non-selected guests as not attending. |
| P3-5 | Tangible Needs | Display confirmation that RSVP was submitted |

| ID | Label | Info |
| --- | --- | --- |
| P4 | User Story | As a wedding guest, I want to select box “No one is attending,” so that I can decline the invitation for everyone associated with my invitation. |
| P4-1 | Tangible Needs | Selecting this box automatically unchecks all individual guests’ boxes |
| P4-2 | Tangible Needs | Disable individual guest checkboxes while this box is selected |
| P4-3 | Tangible Needs | Enable individual guest checkboxes when this box is unchecked |
| P4-4 | Tangible Needs | Save all associated guests as not attending when this box is selected during submission. |
| P4-5 | Tangible Needs | Return user to dashboard after submission. |

| ID | Label | Info |
| --- | --- | --- |
| P5 | User Story | As a wedding guest, I want to choose a meal for each attending guest, so that everyone receives the correct meal at reception. |
| P5-1 | Tangible Needs | Populate Meal Selection Form after attending guest submission. |
| P5-2 | Tangible Needs | Display only guests who are marked as attending. |
| P5-3 | Tangible Needs | Display available meal choices for each attending guest. |
| P5-4 | Tangible Needs | Require a meal selection for every attending guest. |
| P5-5 | Tangible Needs | Save each meal selection for the correct guest. |
| P5-6 | Tangible Needs | Do not allow non attending guest a meal selection |
| P5-7 | Tangible Needs | Display confirmation after meal selections submitted and saved. |
| P5-8 | Tangible Needs | If guests leave without selecting required meals. Next login directs straight to meal selection. |

Added: 10/23/2026

| ID | Label | Info |
| --- | --- | --- |
| P6 | User Story | As a wedding guest, I want to view my current RSVP information, so that I can verify what I previously submitted. |
| P6-1 | Tangible Needs | Create a RSVP guest list tab |
| P6-2 | Tangible Needs | Display current attendance status of associated guest invitation at top of RSVP guest list tab. |
| P6-3 | Tangible Needs | Display on dashboard and RSVP guest list tab to complete RSVP if no RSVP exists |
| P6-4 | Tangible Needs | Display on dashboard and RSVP guest list tab options to edit or delete RSVP. |

| ID | Label | Info |
| --- | --- | --- |
| P7 | User Story | As a wedding guest, I want to edit my RSVP so that I can update the attendance of guests associated with my invitaiton if plans change. |
| P7-1 | Tangible Needs | Clicking edit RSVP button loads the guest’s existing RSVP |
| P7-2 | Tangible Needs | Allow attending guests to be unchecked to not attending |
| P7-3 | Tangible Needs | Allow non-attending guests to be checked to attending |
| P7-4 | Tangible Needs | Remove meal selection when an attending guest changes to not attending. |
| P7-5 | Tangible Needs | Require a meal selection when a guest changes from not attending to attending. |
| P7-6 | Tangible Needs | If no one is attending selected, remove all active meal selections. |
| P7-7 | Tangible Needs | Save the updated RSVP and erase meals only after submission. |
| P7-8 | Tangible Needs | Display confirmation that RSVP was updated. |

| ID | Label | Info |
| --- | --- | --- |
| P8 | User Story | As a wedding guest, I want to edit my meal so that I can update the meal selection of guests associated with my Invitation. |
| P8-1 | Tangible Needs | Clicking edit Meal button loads the guest’s existing Meal selection |
| P8-2 | Tangible Needs | Allow meal selections to be changed for attending guests |
| P8-3 | Tangible Needs | Save updated meal selections on submission. |
| P8-4 | Tangible Needs | Display confirmation that meals selection was updated. |

| ID | Label | Info |
| --- | --- | --- |
| P9 | User Story | As a wedding guest, I want to delete my RSVP, so that I can remove my current response and submit a new one later. |
| P9-1 | Tangible Needs | When Delete RSVP button is clicked, ask guest to confirm before deleting the RSVP |
| P9-2 | Tangible Needs | Delete all attendance data for the invitation |
| P9-3 | Tangible Needs | Delete associated meal selections data. |
| P9-4 | Tangible Needs | Return to dashboard to the “Complete RSVP” prompt after delete. |
| P9-5 | Tangible Needs | Display confirmation that all information was deleted. |

| ID | Label | Info |
| --- | --- | --- |
| P10 | User Story | As a wedding guest, I want to view the RSVP list, so that I can see the attendance status of all invited guests. |
| P10-1 | Tangible Needs | Create an RSVP list tab |
| P10-2 | Tangible Needs | Display all invited guests in the RSVP list |
| P10-3 | Tangible Needs | Display each guest’s current RSVP status |
| P10-4 | Tangible Needs | Clearly Identify guest who are attending, not attending, and not responded. |
| P10-5 | Tangible Needs | Update the RSVP list when RSVP information changes. |
| P10-6 | Tangible Needs | Display total invited, attending not attending and not responded on dashboard. |

| ID | Label | Info |
| --- | --- | --- |
| P11 | User Story | As a wedding guest, I want to view the meal list, so that I can see the meal selections of attending guests. |
| P11-1 | Tangible Needs | Create a meal list tab |
| P11-2 | Tangible Needs | Display all attending guests with a saved meal selection |
| P11-3 | Tangible Needs | Display each attending guest’s selected meal |
| P11-4 | Tangible Needs | Non attending guests are not displayed in this tab |
| P11-5 | Tangible Needs | Update the meal list when meal selections change |
| P11-6 | Tangible Needs | Display total count for each meal in the meal list tab. |

| ID | Label | Info |
| --- | --- | --- |
| P12 | User Story | As a wedding guest, I want to sort and filter the RSVP and Meal lists, so that I can quickly find RSVP and meal information. |
| P12-1 | Tangible Needs | Add sort feature to RSVP list for guest name alphabetically (first or last) |
| P12-2 | Tangible Needs | Add filter feature by attending, not attending, and not responded to RSVP list. |
| P12-3 | Tangible Needs | Add sort feature to Meal list for guest name alphabetically (first or last). |
| P12-4 | Tangible Needs | Add filter feature by meal selection to meal list. |

SPRINT 1

SPRINT GOAL: Allow a wedding guest to log in, view the guests associated with their invitation, and submit an RSVP indicating who is attending or that no one is attending.

SPRINT BACKLOG:

| ID | PB ID | Tangible Sprint Work | Expected Result |
| --- | --- | --- | --- |
| S1-1 | P1-1 | Create email login input screen | Guest has a screen where they can enter an email |
| S1-2 | P1-2 | Validate entered email | Blank or invalid input cannot proceed |
| S1-3 | P1-3 | Check entered email with invitation data | System reviews if invitation exists with email |
| S1-4 | P1-4 | Display error for non-related email | Invalid email receives error text |
| S1-5 | P1-5 | Direct user to associated invitation / dashboard with valid email | Valid guest enters the system successfully |
| S1-6 | P2-1 | Retrieve guest names associated with email | Correct invitation group is loaded |
| S1-7 | P2-2 | Display each associated guest name | Guest can see who they are responding for |
| S1-8 | P2-3 | Add selectable checkbox for each associated guest | Individual guest can be selected for attending. |
| S1-9 | P2-4 | Add “No one is attending” checkbox | Whole invitation can be declined. |
| S1-10 | P3-1 | Require minimal RSVP selection | RSVP cannot be submitted with nothing selected |
| S1-11 | P3-2 | Allow multiple associated guests to be selected | More than one person can attend |
| S1-12 | P3-3 | Save selected guests as attending | Attendance data is stored correctly. |
| S1-13 | P3-4 | Save non- selected guest as not attending | Non attendance data is stored correctly. |
| S1-14 | P3-5 | Display RSVP submission confirmation | Successful Confirmation text display |
| S1-15 | P4-1 | No one is attending automatically unchecks individual guests. | Conflicting selections are prevented through coded rules. |
| S1-16 | P4-2 | Disable individual checkbox’s when “no one is attending box” selected | Individual guests cannot be selected. |
| S1-17 | P4-3 | Re enable individual checkboxes when no one attending is unchecked | Allow user to make RSVP selections freely again. |
| S1-18 | P4-4 | Save all associated guests as not attending when “no one is attending” is selected | Entire invitation for all guest is declined and saved as not attending. |
| S1-19 | P4-5 | Return user to dashboard after declining | Decline workflow ends correctly |
| S1-20 | P1-P4 | Test complete Sprint 1 workflow | Login and RSVP processes work from beginning to end. |

SPRINT 2

SPRINT GOAL: Allow a wedding guest to select meals for their party, view updated RSVP statuses and meal selections within their respectable tabs.

| ID | PB ID | Development Task | Acceptance Criteria |
| --- | --- | --- | --- |
| S2-1 | P5-1 | Create Meal Selection HTML form and Flask route. | Meal Selection Form is available after RSVP submission. |
| S2-2 | P5-1 | Redirect attending invitations to Meal Selection Form. | At least one attending guest shows meal form. No one attending returns to dashboard. |
| S2-3 | P5-2 | Retrieve attending guests associated with current invitation. | Only attending guests from the correct invitation are displayed. |
| S2-4 | P5-3 | Display available meal choices for each guest. | Every attending guest has meal options. |
| S2-5 | P5-4 | Require a meal selection for every attending guest. | Submit is prevented if any attending guest has no meal selected. |
| S2-6 | P5-5 | Save each guest's selected meal into database. | Meal selections are saved to correct guests and correlate after login. |
| S2-7 | P5-6 | Prevent meal assignments for non attending guests. | Non attending guests cannot receive meal selections. |
| S2-8 | P5-7 | Display meal submission confirmation and return to dashboard. | Successful confirmation displays after meals are saved. |
| S2-9 | P5-8 | Check for incomplete meal selections during login. | Users with incomplete meals are directed back to Meal Selection Form. |
| S2-10 | P6-1, P10-1 | Create RSVP Guest List page, Flask route, and dashboard navigation. | RSVP Guest List is available from dashboard. |
| S2-11 | P6-2 | Retrieve and display current user's invitation at top of RSVP Guest List. | Correct invitation and RSVP statuses always display at top for current user. |
| S2-12 | P10-2 | Retrieve all invited guest names from database. | All invited guests display without duplicates. |
| S2-13 | P10-3 | Retrieve and display RSVP status for every invited guest. | Every invited guest displays their current RSVP status. |
| S2-14 | P10-4 | Identify Attending, Not Attending, and Not Responded statuses. | All three RSVP statuses are clearly distinguishable. |
| S2-15 | P10-5 | Retrieve current database information when RSVP Guest List loads. | Guest list reflects saved RSVP information. |
| S2-16 | P11-1 | Create Meal Selection List page, Flask route, and dashboard navigation. | Meal Selection List is available from dashboard. |
| S2-17 | P11-2 P11-4 | Retrieve attending guests with saved meal selections. | Only attending guests with saved meals display in list. |
| S2-18 | P11-3 | Display each attending guest's name and selected meal | Correct meal displays beside each guest. |
| S2-19 | P11-5 | Test RSVP and Meal Lists with saved changes and different logged in invitations. | Both lists reflect current data and correct user's invitation is highlighted. |

| ID | Label | Info |
| --- | --- | --- |
| P13 | User Story | As a wedding couple, we want to manage our reception meal options through an administration page, so that we can update meal information and control which meals are available for our guests to select. |
| P13-1 | Tangible Needs | Create an administration page accessible only to the wedding couple. |
| P13-2 | Tangible Needs | Display all existing meal options retrieved from the database. |
| P13-3 | Tangible Needs | Add a description column to the meal_options table to provide additional information about each meal. |
| P13-4 | Tangible Needs | Add an is_active column to identify whether a meal is available for selection. |
| P13-5 | Tangible Needs | Allow the wedding couple to add new meal options and edit existing meal names and descriptions. |
| P13-6 | Tangible Needs | Allow the wedding couple to activate or deactivate meal options through the administration page. |
| P13-7 | Tangible Needs | Display only active meal options on the guest Meal Selection Form. |
| P13-8 | Tangible Needs | Preserve previously saved meal selections when a meal option is deactivated. |
| P13-9 | Tangible Needs | Save all administration changes to the database and display a confirmation after successful updates. |